SabiLens FastAPI Backend — Developer README 1-Day Sprint ¦ 3-Person Team

| tunjipaul Foundation & Auth Lead | Mr Openx Company & Evidence Lead | Barrister Femi NAFDAC & Analytics Lead |
| --- | --- | --- |

# 1. Project Overview

SabiLens is a multimodal AI platform for detecting counterfeit products in Nigeria. The FastAPI backend connects the mobile app, AI pipeline, PostgreSQL database, and regulatory dashboards. It must be demo-ready in one day.

| Layer | Technology |
| --- | --- |
| Framework | FastAPI (Python 3.11+) |
| ORM | SQLAlchemy 2.0 (async) |
| Database | PostgreSQL 15 + PostGIS + pgcrypto |
| Migrations | Alembic |
| Auth | JWT (python-jose) + bcrypt password hashing |
| Async Tasks | Celery + Redis (for non-blocking AI pipeline calls) |
| File Storage | Cloudinary or AWS S3 |
| Real-Time | FastAPI WebSockets (native) |
| Validation | Pydantic v2 |
| Containerization | Docker + docker-compose |

# 2. Project Structure

All three team members work inside the same repository. Every module is isolated to avoid merge conflicts.

sabilens-backend/

├── app/

│   ├── main.py                   # App entry point (tunjipaul)

│   ├── config.py                 # Env variables (tunjipaul)

│   ├── database.py               # Async DB session (tunjipaul)

│   ├── dependencies.py           # Auth guards, DB injection (tunjipaul)

│   ├── models/                   # SQLAlchemy ORM models

│   │   ├── user.py               # (tunjipaul)

│   │   ├── company.py            # (Mr Openx)

│   │   ├── product.py            # (Mr Openx)

│   │   ├── scan.py               # (tunjipaul)

│   │   ├── report.py             # (Mr Openx)

│   │   ├── alert.py              # (Barrister Femi)

│   │   └── analytics.py          # (Barrister Femi)

│   ├── schemas/                  # Pydantic request/response models

│   │   ├── auth.py               # (tunjipaul)

│   │   ├── consumer.py           # (tunjipaul)

│   │   ├── company.py            # (Mr Openx)

│   │   ├── nafdac.py             # (Barrister Femi)

│   │   └── shared.py             # (tunjipaul)

│   ├── routers/                  # Route handlers

│   │   ├── auth.py               # (tunjipaul)

│   │   ├── consumer.py           # (tunjipaul)

│   │   ├── company.py            # (Mr Openx)

│   │   ├── nafdac.py             # (Barrister Femi)

│   │   └── shared.py             # (Barrister Femi)

│   ├── services/                 # Business logic

│   │   ├── auth_service.py       # (tunjipaul)

│   │   ├── scan_service.py       # (tunjipaul)

│   │   ├── ai_service.py         # AI bridge (tunjipaul)

│   │   ├── report_service.py     # (Mr Openx)

│   │   ├── notification_service.py # (Barrister Femi)

│   │   └── geo_service.py        # (Mr Openx)

│   ├── core/

│   │   ├── security.py           # JWT utils (tunjipaul)

│   │   ├── websocket.py          # WS manager (tunjipaul)

│   │   └── celery_app.py         # Task queue (tunjipaul)

│   └── utils/

│       ├── response.py           # Standard response wrapper (tunjipaul)

│       ├── pagination.py         # (tunjipaul)

│       └── file_upload.py        # (Mr Openx)

├── alembic/                      # DB migrations (tunjipaul)

├── tests/                        # (all three)

├── Dockerfile                    # (tunjipaul)

├── docker-compose.yml            # (tunjipaul)

└── requirements.txt              # (tunjipaul)

# 3. Team Assignments

|  | tunjipaul Foundation & Auth Lead — Backend Core |
| --- | --- |

tunjipaul owns the entire project foundation. Nothing else can start until your work on Session 1 (below) is complete and pushed. You are also responsible for Docker, deployment, and the AI pipeline bridge.

tunjipaul — Endpoint Responsibilities

| Endpoint Group | Routes |
| --- | --- |
| Auth (Public) | POST /register, /login, /logout, /refresh-token, /forgot-password, /reset-password, /verify-email, /verify-phone, /resend-otp |
| Consumer — Profile | GET/PUT /consumer/profile, PATCH avatar, DELETE account, GET stats |
| Consumer — Scanning | POST /scan, /scan/upload, /scan/analyze, GET /scan/result/:id, POST /scan/confirm |
| Consumer — Scan History | GET /scans, /scans/recent, /scans/:id, DELETE /scans/clear, /scans/:id, GET /scans/filter, /scans/stats |
| Consumer — Notifications | GET /notifications, PATCH /read, DELETE /:id, GET/PUT /notifications/settings |
| Consumer — Settings | GET /settings, PUT /language, /location, /privacy, GET/DELETE /settings/data |
| WebSocket | WS /ws/notifications, WS /ws/company/:id, WS /ws/nafdac |

tunjipaul — Hour-by-Hour Timeline

| Time | Task | Deliverable / Notes |
| --- | --- | --- |
| 08:00 | Repo setup | Init GitHub repo. Add all teammates as collaborators. Push base folder structure, .env.example, requirements.txt, docker-compose.yml (Postgres + PostGIS + Redis). EVERYONE PULLS THIS FIRST. |
| 08:30 | DB + base models | Write database.py (async SQLAlchemy). Write ALL models (user, session, otp, company stub, product stub, scan, report stub, alert stub, analytics stub). Run Alembic init + first migration. This unblocks Mr Openx and Barrister Femi. |
| 09:30 | Core utilities | Write utils/response.py (success_response, error_response, paginated_response). Write core/security.py (JWT encode/decode, bcrypt). Write dependencies.py (get_current_user, require_role). Write utils/pagination.py. PUSH — this unblocks all route work. |
| 10:15 | Auth routes | Build routers/auth.py: register, login, logout, refresh-token, forgot-password, reset-password, verify-email, verify-phone, resend-otp. Test all endpoints with Swagger. |
| 11:30 | Consumer routes | Build routers/consumer.py: profile CRUD, scan submission (POST /scan creates pending record and fires Celery task), scan history, scan result polling, notifications, settings. |
| 13:00 | Lunch break | 30 minutes. Sync with team in group chat — share what's done, flag any blockers. |
| 13:30 | AI pipeline bridge | Build services/ai_service.py: Celery task that calls A1 (visual), A2 (OCR), A3 (regulatory), A4 (fusion) over HTTP. On completion, update scan.status and trigger alert generation. Connect WebSocket manager to push result to user. |
| 15:00 | WebSocket manager | Build core/websocket.py — ConnectionManager class for WS /ws/notifications, /ws/company/:id, /ws/nafdac. Wire into main.py. |
| 16:00 | Docker + deploy | Finalize Dockerfile. Ensure docker-compose up runs all services cleanly. Test full scan flow end-to-end. Fix any integration bugs. |
| 17:30 | Demo dry run | Run demo scenario: scan authentic product → result, scan counterfeit → result, confirm alert appears on WS. Confirm Mr Openx and Barrister Femi routes are all live. |

|  | Mr Openx Company & Evidence Lead — Business Layer |
| --- | --- |

Mr Openx owns all company-facing features including the product registry, reports, evidence vault, and heat map data layer. Wait for tunjipaul to push the base models and utils before starting (approx. 09:30). You will be ready to push your first routes by 11:00.

Mr Openx — Endpoint Responsibilities

| Endpoint Group | Routes |
| --- | --- |
| Company — Auth & Profile | POST /company/register, /login, /verify, GET /status, POST /resend-verification, GET/PUT /profile, PATCH /logo |
| Company — Team & Billing | GET/POST /team, PUT/DELETE /team/:userId, GET/PUT /billing, GET/PUT /subscription |
| Company — Dashboard | GET /dashboard, /dashboard/kpi, /dashboard/trends, /dashboard/states, /dashboard/recent-alerts, /dashboard/quick-stats |
| Company — Products | GET/POST /products, GET/PUT/DELETE /products/:id, POST /products/upload, GET /products/categories, /products/stats |
| Company — Reports & Alerts | GET /reports, /reports/:id, /reports/filter, /reports/stats, PATCH /reports/:id/status, POST /reports/export, GET /alerts, PATCH /alerts/:id/read, /alerts/read-all |
| Company — Evidence Vault | GET /evidence, /evidence/:caseId, /evidence/:caseId/files, POST /evidence/:caseId/download, /evidence/:caseId/zip, GET /evidence/stats |
| Company — Heatmap | GET /heatmap, /heatmap/regions, /heatmap/coordinates, /heatmap/filter, /heatmap/export |
| Company — Settings & API Keys | GET/PUT /settings/notifications, /settings/security, /settings/api, GET/POST /settings/api-keys, DELETE /settings/api-keys/:id, PUT /settings/webhooks, POST /settings/test-webhook, DELETE /settings/account |
| File Upload Utilities | POST /upload/image, /upload/images, /upload/receipt, DELETE /upload/:fileId |

Mr Openx — Hour-by-Hour Timeline

| Time | Task | Deliverable / Notes |
| --- | --- | --- |
| 08:00 | Pull repo | Clone tunjipaul's repo. Read the schema PDFs carefully. Set up your local Python venv. Do NOT push any code yet — wait for tunjipaul's base models. |
| 09:00 | Prep work | Write your Pydantic schemas in schemas/company.py while you wait for the base models. Cover: CompanyCreate, CompanyProfile, ProductCreate, ProductUpdate, ReportFilter, EvidenceResponse. |
| 09:30 | Pull models, start routes | tunjipaul pushes models + utils. Pull immediately. Begin routers/company.py: company registration, login, profile, team management. Use require_role('company_admin') from dependencies.py. |
| 10:30 | Products & file upload | Build the full product registry CRUD. Build utils/file_upload.py (handles image upload to Cloudinary/S3, returns URL). Connect to POST /products/upload. |
| 11:30 | Reports & alerts | Build report viewing, filtering, status update, and CSV/PDF export. Build alert reading endpoints. Build services/report_service.py business logic. |
| 13:00 | Lunch break | 30 minutes. Check group chat. Confirm with tunjipaul that alert generation from scans is wiring up to your alert table correctly. |
| 13:30 | Evidence vault | Build evidence case endpoints. Implement ZIP bundle creation using Python's zipfile module. Build the case file download endpoint. |
| 14:30 | Heatmap & geo data | Build services/geo_service.py using PostGIS spatial queries to return coordinate clusters, region breakdowns, and risk levels for the dashboard map. Wire into /heatmap routes. |
| 15:30 | Dashboard + API keys | Build the 6 dashboard KPI endpoints (aggregate DB queries). Build API key generation (use secrets.token_hex(32)). Build webhook settings. |
| 16:30 | Test + polish | Test all company routes in Swagger. Fix any 422 validation errors. Confirm heatmap returns valid GeoJSON coordinates. Push final code. |

|  | Barrister Femi NAFDAC & Analytics Lead — Regulatory Layer |
| --- | --- |

Barrister Femi owns everything regulatory — NAFDAC officer management, national dashboard, case and vendor tracking, analytics, enforcement actions, and all shared verification endpoints. Also waits for tunjipaul's push at 09:30.

Barrister Femi — Endpoint Responsibilities

| Endpoint Group | Routes |
| --- | --- |
| NAFDAC — Auth & Officers | POST /nafdac/login, POST/GET /nafdac/officers, PUT/DELETE /officers/:id, GET/PUT /nafdac/permissions |
| NAFDAC — Company Mgmt | GET /companies, /companies/pending, /companies/:id, POST /companies/:id/verify, /reject, PUT /suspend, /activate, DELETE /:id, GET /companies/stats |
| NAFDAC — National Dashboard | GET /nafdac/dashboard, /dashboard/stats, /dashboard/heatmap, /dashboard/live-alerts, /dashboard/regions, /dashboard/trends |
| NAFDAC — Alerts | GET /nafdac/alerts, /alerts/critical, /alerts/:id, PATCH /alerts/:id/acknowledge, /resolve, POST /bulk-acknowledge, GET /alerts/stats, /alerts/export |
| NAFDAC — Cases & Evidence | GET /cases, /cases/:id, /cases/:id/evidence, POST /cases/:id/assign, /update-status, /export, GET /cases/stats, /cases/search |
| NAFDAC — Vendor Tracking | GET /vendors, /vendors/high-risk, /vendors/recurring, /vendors/:id, POST /vendors/:id/blacklist, /investigate, GET /vendors/export, /vendors/stats |
| NAFDAC — Analytics | GET /analytics/categories, /trends, /regions, /timeline, POST /analytics/export, GET /analytics/predictions, /hotspots |
| NAFDAC — Export System | GET /export, POST /export/reports, /cases, /vendors, /analytics, GET /export/history, /export/download/:exportId |
| NAFDAC — Enforcement | POST/GET /enforcement/raids, PUT /raids/:id, POST /enforcement/notices, GET /enforcement/history, POST /enforcement/seizures |
| NAFDAC — Notifications | GET /nafdac/notifications, POST /notifications/broadcast, /notifications/company/:id, GET/PUT /notifications/settings |
| NAFDAC — Settings & Config | GET/PUT /nafdac/settings, GET/PUT /settings/risk-levels, GET/POST/PUT/DELETE /settings/categories, GET /settings/audit-logs |
| Shared — Verification | GET /verify/nafdac/:number, /verify/batch/:number, POST /verify/image, GET /verify/product/:id |
| Shared — Location | GET /location/states, /location/cities/:state, POST /location/reverse-geocode |

Barrister Femi — Hour-by-Hour Timeline

| Time | Task | Deliverable / Notes |
| --- | --- | --- |
| 08:00 | Pull repo + study | Clone repo. Study the NAFDAC PDF endpoints and schema tables: alerts, hotspots, vendor_locations, analytics_daily, analytics_categories, analytics_regions, audit_logs. |
| 09:00 | Write schemas | Write schemas/nafdac.py: OfficerCreate, CaseResponse, AlertAcknowledge, VendorBlacklist, EnforcementRaid, AnalyticsFilter, ExportRequest. Also write the Nigerian states lookup seeder. |
| 09:30 | Pull + start routes | Pull tunjipaul's push. Start routers/nafdac.py. Build NAFDAC auth (login), officer CRUD, company management endpoints (verify, reject, suspend, activate). Use require_role('nafdac_admin', 'nafdac_officer'). |
| 10:30 | National dashboard | Build the 6 dashboard endpoints. These are DB aggregate queries: COUNT scans by status, GROUP BY state, latest alerts feed, trend data over date ranges. Optimise with analytics_daily table. |
| 11:30 | Alerts & cases | Build NAFDAC alert management (acknowledge, resolve, bulk-acknowledge, export). Build cases & evidence endpoints, case assignment to officers, case status updates. |
| 13:00 | Lunch break | 30 minutes. Check with Mr Openx — confirm the alert records he writes are visible in your NAFDAC alerts feed. |
| 13:30 | Vendor tracking | Build vendor_locations CRUD. Implement blacklist (sets is_blacklisted=True), high-risk query (risk_level IN critical, high), recurring query (report_count >= threshold). Build services/notification_service.py. |
| 14:30 | Analytics endpoints | Build all 7 analytics routes. Pull from analytics_daily, analytics_categories, analytics_regions. The /hotspots route uses PostGIS ST_ClusterWithin on the hotspots table. /predictions can return mocked trend data for demo. |
| 15:30 | Export + enforcement | Build the export system: queue exports as background tasks, save to file, return download URL. Build enforcement endpoints (raids, seizures, notices) — these are simple POST-to-DB operations. |
| 16:30 | Shared routes + audit | Build routers/shared.py: NAFDAC number verification (query products table), batch number check, product image verify (calls AI service stub), location services (query nigerian_states table). Build audit log viewer endpoint. |

# 4. Shared Contracts (Everyone Must Follow)

These rules prevent merge conflicts and ensure the mobile team can integrate cleanly.

Standard Response Format — utils/response.py

Every route in every router must return one of these three formats. No exceptions.

# Success

{ "success": true, "data": {}, "message": "Operation successful", "timestamp": "..." }

# Error

{ "success": false, "error": { "code": "ERROR_CODE", "message": "...", "details": {} }, "timestamp": "..." }

# Paginated

{ "success": true, "data": [], "pagination": { "page": 1, "limit": 20, "total": 100, "pages": 5 } }

Git Workflow

- tunjipaul works on main/dev branch. Mr Openx works on branch: feature/company. Barrister Femi works on branch: feature/nafdac

- Every push must include a short commit message: e.g. feat(company): add product registry CRUD

- No one merges to main without running python -m pytest tests/ first

- Merge order: tunjipaul merges first, then Mr Openx, then Barrister Femi

Environment Variables — .env

DATABASE_URL=postgresql+asyncpg://user:password@localhost:5432/sabilens

REDIS_URL=redis://localhost:6379

SECRET_KEY=your_jwt_secret_key_here

ACCESS_TOKEN_EXPIRE_MINUTES=60

REFRESH_TOKEN_EXPIRE_DAYS=30

CLOUDINARY_URL=cloudinary://...

AI_VISUAL_ENDPOINT=http://ai-service:8001/visual

AI_OCR_ENDPOINT=http://ai-service:8002/ocr

AI_REGULATORY_ENDPOINT=http://ai-service:8003/regulatory

AI_FUSION_ENDPOINT=http://ai-service:8004/fusion

# 5. Day-End Demo Checklist

Every item below must work before the demo. Run through these in order at 17:30.

| # | Demo Step | Endpoint | Owner |
| --- | --- | --- | --- |
| 1 | Consumer scans product — backend returns scan_id instantly | POST /api/consumer/scan | tunjipaul |
| 2 | Celery AI task completes — scan result updated to authentic/fake | GET /api/consumer/scan/result/:id | tunjipaul |
| 3 | WebSocket pushes result to consumer app in real-time | WS /ws/notifications | tunjipaul |
| 4 | Company dashboard shows new alert for counterfeit report | GET /api/company/alerts | Mr Openx |
| 5 | Heatmap returns GPS coordinates of fake product location | GET /api/company/heatmap/coordinates | Mr Openx |
| 6 | NAFDAC live-alerts feed shows counterfeit flagged in real-time | GET /api/nafdac/dashboard/live-alerts | Barrister Femi |
| 7 | NAFDAC acknowledges and resolves the alert | PATCH /api/nafdac/alerts/:id/resolve | Barrister Femi |
| 8 | NAFDAC number verification returns correct product or mismatch | GET /api/verify/nafdac/:number | Barrister Femi |

# 6. Quick Setup Commands

# Clone and setup

git clone https://github.com/YOUR_REPO/sabilens-backend.git

cd sabilens-backend

python -m venv venv && source venv/bin/activate

pip install -r requirements.txt

# Start infrastructure

docker-compose up -d   # starts Postgres + PostGIS + Redis

# Run migrations

alembic upgrade head

# Start server

uvicorn app.main:app --reload --host 0.0.0.0 --port 8000

# Start Celery worker (separate terminal)

celery -A app.core.celery_app worker --loglevel=info

# View Swagger docs

http://localhost:8000/docs

Build it. Ship it. Win it. tunjipaul • Mr Openx • Barrister Femi